## Slide 1: PBS Milestone
08_snow_sph

## Slide 2: Week 1 target milestone
Familiarise ourselves with Taichi Framework ✔
Elastic deformation solver ✔
Implement Bi-CGSTAB solver, matrix-free relaxed Jacobi solver ✔
Setup attributes for each particle ✔

## Slide 3: Week 2 target milestone
Use previously implemented solvers to solve for acceleration ✔
Calculate velocity for each particle ✔

## Slide 4: Week 3 target milestone
Calculate force for each particle ✔
Euler's method to calculate position of the next particle ✔

## Slide 5: Current issues
Bugs:
  Which attributes are needed for boundary particles, which don’t?
  Some nan values still present
Parameter tuning
  How far to place particles?
  How much do the particles weigh?
Computation complexity
  May not fit in 8GB of VRAM
  Time scale for each iteration is in magnitude of minutes for each frame

## Slide 6: Additional work to be done
Debugging
Generate particle on the surface of triangle meshes
Due to slowness of rendering, need to store the location of each particle at each frame so during viewing it is can more fluid